Hunnicutt Winery

Project # P09-00245

APN: 021-410-019

MITIGATION MONITORING AND REPORTING PROGRAM

| Mitigation Measure | Monitoring Responsibility | Monitoring/Reporting Action and Schedule | Monitoring Compliance Complete (Name / Date) |
| --- | --- | --- | --- |
| Biological Resources (Section IV) |  |  |  |
| 1. The owner/applicant shall retain a certified biologist conduct a raptor survey prior to any construction activities that may take place during their breeding season (Mar-Aug). If breeding nests are found, a no disturbance buffer approved by DFG shall be established and maintained during the breeding season. 2. The owner/applicant shall retain a qualified arborist to oversee the installation of the surface drip irrigation system. 3. The owner/applicant shall prepare a landscape plan and maintenance schedule to include but not be limited to: a replacement in kind of existing oak trees and evergreen forest trees (Douglas fir) to be removed and location; type of irrigation system; removal of invasive plants, review/removal of hazardous trees, and an pest management strategy, review of the naturally forested area for health and vigor. | Owner/applicant Owner/applicant Owner/applicant | 1. The owner/applicant shall provide documentation to the Planning Department and DF&G prior to commencing any earth disturbing activities regarding any surveys done and if any buffer fencing is/was established. Copies of any correspondence with DF&G shall be provided to the Planning Department within 30 days of the correspondence 2. The owner/applicant shall notify the Planning Department upon the completion of the installation and/or prior to occupancy. 3. The owner/applicant shall provide to the Planning Department the landscape and maintenance plan/schedule prior to occupancy. The owner/applicant shall provide to the Planning Department an annual landscape summary report including but not limited to pictures of replacement plantings/installation, discussion of the health & vigor of the plantings, the type and kind of vegetation removed, discussion of the overall condition of the forested areas including areas left to regenerate naturally and other activities such as pest management, etc. The annual report shall begin with the year following the winery opening. |  |

| Cultural Resources (Section V) |  |  |  |
| --- | --- | --- | --- |
| 1. Though the project is not take place in an area known to have cultural resource, in the event that cultural resources or prehistoric artifacts are discovered, uncovered, or otherwise detected during earth-disturbing activities, work on the immediately affected portion of the site shall cease immediately and a qualified archaeologist shall be brought to the site to assess whether the resources at issue are either “historical resources” or “unique archaeological resources.” The archaeologist shall recommend appropriate mitigation to Napa County, which shall determine what measures are appropriate and feasible. Such measures may include avoidance, removal and preservation, and/or recordation in accordance with accepted professional archaeological practice. The California Health and Safety Code requires that if human remains are found in any location other than a dedicated cemetery, work is to be halted in the immediate area, and the county coroner is to be notified to determine the nature of the remains. The coroner is required to examine all discoveries of human remains within 48 hours of receiving notice of a discovery on private or state lands (Health and Safety Code §7050.5[b]). | Applicant/owner and/or construction contractors | 1. During any earthmoving activities, the owner/applicant and/or the construction contractors shall immediately notify the Planning Department of any discovery of unidentified archaeological resources. And if any discovery of human remains occurs, the Napa County Coroner shall be immediately notified. Should a discovery be made, the appropriate documentation shall be prepared and provided to the Planning Department 30 days after the date of the discovery. |  |

I hereby revise my request to include the measures specified above.

I understand and explicitly agree that with regards to all California Environmental Quality Act, Permit Streamlining Act, and Subdivision Map Act processing deadlines, this revised application will be treated as a new project, filed on the date this project revision statement is received by the Napa County Conservation, Development and Planning Department.  For purposes of Section 66474.2 of the Subdivision Map Act, the date of application completeness shall remain the date this project was originally found complete.

Signature of Owner(s)                                               					Interest

Print Name