May 25, 2005

Proposal 565202085/19000100

Mr. Trent Cave

Napa Vallejo Waste Management Authority

1195 Third Street, Room 101

Napa, California  94559

Re:	Proposal to Conduct Environmental Monitoring Services for Year 2005/2006 for the American Canyon Sanitary Landfill

Dear Trent:

EMCON/OWT is pleased to submit this proposal to the Napa Vallejo Waste Management Authority (Authority) to provide environmental services for fiscal year 2005/2006 for the American Canyon Sanitary Landfill (ACSL).

These services are described below as six tasks:

| Task 1 - | Quarterly Groundwater, Surface Water, Leachate, and Vadose Zone Gas Probe Monitoring |
| --- | --- |
| Task 2 - | Quarterly Analytical Results of Monitoring Samples |
| Task 3 - | Quarterly and Annual Environmental Monitoring Reports |
| Task 4 - | Quarterly Leachate Monitoring Reports for Vallejo Sanitation District (VSFCD) |
| Task 5 - | Special Leachate Monitoring Events for VSFCD |
| Task 7 - | Minor Well Repairs (if needed) |
| Task 8 - | Retest Event (if needed) |

Since EMCON/OWT’s monitoring contract with the Authority expires July 1, 2005, we have prepared a cost estimate for environmental services for the third and fourth quarters of 2005 and first and second quarters of 2006.

Groundwater monitoring is required at ACSL by the San Francisco Regional Water Quality Control Board (RWQCB) Waste Discharge Requirements (WDRs) and Monitoring and Reporting Program (MRP) Order No. 97-072.

Task 1 - Quarterly Groundwater, Surface Water, Leachate, and Vadose Zone Gas Probe Monitoring

Groundwater Monitoring. The groundwater-monitoring program includes 12 monitoring wells, as listed on Table 1. Samples will be collected as specified in the Sampling and Analysis Procedures (EMCON, November 1994). The monitoring parameters for the ACSL as required in the MRP are summarized on Table 2.

The complete list of constituents of concern (COCs) for the ACSL is also presented on Table 2.  During the first quarter of 1996, the first five-year COC monitoring event was conducted, which is required by RWQCB General WDR Order 93-113.  A second COC event was conducted in third quarter 2001.  Therefore, the next COC monitoring event is scheduled to occur the first quarter of the year 2006.  This will cause the normal lab costs to increase considerably.

Leachate Monitoring. The MRP had required semiannual monitoring of leachate wells L-1 and PL-2 in the fiscal year 1998/1999.  Thus, leachate analytical monitoring is no longer required in the MRP, except if any leachate seeps occur.  Leachate seeps are to be sampled and analyzed as noted on Table 2 as well as for semi-volatile organic compounds. The COCs for the ACSL are listed on Table 2.  If leachate seep or leachate COC sampling is required, a cost estimate for this sampling event will be prepared separately.

The MRP requires the monthly leachate volumes transported to the VSFCD Waste Water Treatment Plant to be reported in the quarterly monitoring reports. EMCON/OWT assumes that the Authority will supply us with the amount of leachate hauled on a monthly basis to VSFCD.

In addition, EMCON/OWT will sample each leachate tank as required by the VSFCD. EMCON/OWT will include the analytical data in the quarterly and annual reports to the RWQCB.  This special individual tank testing is an additional expense.

Surface Water. The slough on the east side of the site, which drains into the Napa River, will be monitored in two locations: an upstream monitoring point (S-1) and a downstream monitoring point (S-2). Sampling will take place as the tide is receding to best show the effects of site recharge to the slough.  Samples will be collected on a quarterly basis for the monitoring parameters listed on Table 2.

Vadose Zone Gas. EMCON/OWT will conduct the quarterly vadose zone gas probe monitoring, as described in the “Landfill Gas Monitoring Plan” (EMCON, April 1994). This includes monitoring of seven in-place gas probes (MP-1 through MP-7) and two on-site facilities (maintenance building and gas plant). The analysis for methane will be conducted in the field with a GasTech® Model 1939-OX.  The results will be included in the quarterly and annual report as described in Task 3.  NSPS compliance monitoring of the landfill gas (LFG) extraction system is included in a separate proposal.

Water Level Surveys.  Quarterly water level measurements will be made for the wells listed on Table 1.

Leachate Level Surveys.  Quarterly leachate level measurements from the LFG extraction wells are required by the MRP in order to prepare a leachate contour map.  EMCON/OWT will measure leachate in the wells quarterly to prepare a leachate contour map.  Table 1 lists the leachate wells to be used for these measurements.  Approximately 70 LFG wells are used for these measurements.

Subtask 2 - Quarterly Analytical Results of Monitoring Samples

EMCON/OWT will submit the samples it collects under Task 1 to BC (groundwater and surface water) and CAS (leachate) labs to conduct the analytical services for the ACSL.  EMCON/OWT will work closely with BC and CAS Labs in order to obtain high quality analytical reports and results for the site. In order to simplify the billing process, EMCON/OWT will incorporate the laboratory costs into our monthly invoice to the Authority at costs plus 10 percent to cover administrative services.   The estimated lab costs are shown on Table 4.

Task 3 - Quarterly and Annual Environmental Monitoring Reports

Results of the quarterly environmental monitoring of groundwater, surface water, leachate and gas, as well as on-site observations, are to be reported to the RWQCB as stipulated by the site’s WDR/MRP.  The reporting details are summarized below.

Quarterly Monitoring Reports. Monitoring reports will be prepared each quarter and submitted by the fifteen of the month following the quarter. These reports will include the following, as required in the tentative WDR/MRP:

- Transmittal letter discussing compliance, noted violations, corrective actions taken

- Tables of the groundwater, surface water, leachate, and vadose zone gas monitoring results

- Tables of the monthly leachate discharge volumes

- Tables of the leachate analytical results for discharges to the VSFCD

- Certified analytical reports including laboratory quality control reports

- Evaluation of the groundwater and surface water quality

- Groundwater contour map showing direction of flow

- Leachate contour map

- Groundwater velocity calculations

- Sampling, equipment, and purging details

- Map of observation and monitoring points

- An evaluation of the effectiveness of the leachate monitoring and extraction facilities which includes:

- Evaluation of the leachate mound within the landfill

- Summary of leachate volumes removed from the landfill

- Standard observations summary and certification

The reports will be submitted to the Agencies on CD disks in PDF format and emailed to the Authority in PDF format.  One paper copy of the quarterly reports will be sent to the RWQCB in conformance with their requirements.  The report and data will also be submitted to the State’s GeoTacker website.

Annual Monitoring Reports. The WDR/MRP requires that an annual report be submitted by January 31st of each year.  This report may combine the fourth quarter monitoring results with a summary of the monitoring for the previous three quarters.  The combined fourth quarter and annual report is required to include all of the information required for the quarterly reports as detailed above, as well as annual report per the site’s WDR/MRP:

- Tables and graphs of the monitoring data

- Comprehensive discussion of the year’s compliance record and corrective actions taken or planned to obtain full compliance

- Written summary of groundwater analysis indicating any change in the quality of the groundwater

- Location and operational condition of leachate and groundwater monitoring wells

- Groundwater and leachate contours for each monitoring event

- Tables of the monthly leachate volumes discharged to the VSFCD for the year

- Tables of the leachate analytical results going to the VSFCD for the year

- Leachate monitoring system evaluation

- Vadose zone gas monitoring results

- Landfill gas extraction system evaluation

The annual report will be submitted to the Agencies on CD disks in PDF format and emailed to the Authority in PDF format.  One paper copy of the annual report will be sent to the RWQCB in conformance with their requirements.  The annual report will also be send to the State’s GeoTracker website.

Groundwater and Surface Water Data Evaluation. The site’s MRP requires the groundwater and surface water data be compared to maximum contaminant levels (MCLs) for appropriate constituents.  Where not appropriate, the tentative MRP requires the use of intrawell statistical comparisons of the data.  EMCON/OWT will thus use the Federal and California MCLs to evaluate the data when MCLs exists.  EMCON/OWT will use the Sanitas( software program to statistically evaluate the inorganic data using intrawell methods. Sanitas is specifically designed to evaluate water quality monitoring data for landfills. It automatically performs all pre- and post-analysis tests required so that the data do not violate size and distribution assumptions of the relevant statistical analysis.

The statistical evaluation method of the non-impacted wells (and the tentatively impacted wells) at ACSL is to use an intrawell approach, i.e., to set concentration limits using each well as its own background.  This is because there is spatial variation among the wells at the site. When conducting intrawell analysis, the concentration limits are to be updated on an annual basis.  For the upgradient, impacted wells G-3A and G-8, and the tentatively impacted wells G-1 and G-10, EMCON/OWT will use a trend analysis method to determine if water quality is improving over time.  The trend analysis will be conducted each quarter.  Trends are only conducted on data that has been detected at least four times above the practical quantitation limit.  For surface water, an interwell method is used to compare the downstream water quality data to a concentration limit set on the upstream water quality data.  Interwell concentration limits are to be updated on a regular basis to provide an ongoing definition of the upstream water quality.

The MRP note that if a limit is exceeded, the Discharger must immediately resample the compliance point and submit a report in writing to the RWQCB within 7 days of the exceedance.  If the resampling confirms the exceedance, the Discharger must amend the Report of Waste Discharge and submit an Evaluation Monitoring Program to the RWQCB for approval and implementation.

Leachate Monitoring System Evaluation. The WDR/MRP requires that Leachate Monitoring System Evaluation be submitted as part of the annual report.  This report is to include:

- A discussion of the leachate monitoring wells and collection sumps

- An evaluation of the effectiveness of the leachate extraction system

- Contour maps of the leachate as measured from quarterly elevation measurements of the existing leachate sumps, leachate wells, and gas extraction wells

- Evaluation of the overall effectiveness of the leachate extraction system in reducing leachate mound within the landfill

Vadose Zone Gas Probe Monitoring Results. As required by the site’s WDR/MRP, the annual report is to include a summary of the quarterly vadose zone gas monitoring results. EMCON/OWT will include a summary of the year’s gas monitoring results in the annual report.  In addition, EMCON/OWT will include the quarterly gas monitoring results in the quarterly environmental monitoring reports.

Gas Extraction System Evaluation.  As required by the site’s WDR/MRP, a discussion of the gas extraction system is to be included in the annual report. EMCON/OWT will collect information regarding the LFG extraction system under a separate contract.  This information will be summarized in the annual report.

Task 4 - Quarterly Leachate Monitoring Report for VSD

The VSFCD permit requires quarterly analytical sampling of the ACSL leachate from the leachate truck at their facility.  The MRP requires these results to also be included in the quarterly monitoring reports.  The VSFCD has established criteria for acceptance of leachate at their facility.  These criteria and the analytical results from the quarterly sampling events will be summarized and submitted in a letter report to the VSFCD and the Authority.  If the VSFCD criteria are exceeded, EMCON/OWT will call the Authority and the VSFCD upon discovery.

Task 5 – Special Leachate Monitoring Events for VSFCD

EMCON/OWT is currently conducting a special leachate-sampling program for VSFCD due to high chromium in certain leachate wells.  The following leachate-monitoring plan has been implemented to assure that the leachate from the landfill does exceed the VSFCD’s limits for chromium:

- Samples will be collected from the individual leachate tanks at the landfill to be tested for the 11 metals in the permit prior to delivery of the leachate to the VSFCD facility.  This individual tank metallic leachate testing will be conducted to assure that no leachate tanks are sent to VSFCD without prior testing.  The chemical results of the individual tanks will be sent to VSFCD to gain permission prior to transport.  This individual tank testing is above and beyond the normal testing program.

- Quarterly samples will be collected from all of the 33-leachate wells to be tested for 11 metals.  This quarterly individual leachate well testing will be conducted to assure that an adequate understanding of the metallic mass balance loading from each well is obtained.

This monitoring program was developed to confirm that leachate from the landfill stays within the VSFCD’s acceptance limits.  This monitoring program is in addition to routine quarterly monitoring described in Task 4.

Task 6 – Minor Repair Wells (if needed)

Normal wear and tear of wells from use and exposure requires the periodic need for repairs.  EMCON/OWT has included costs for minor well repairs if needed during the year.  If required, services will be billed on a time and expense basis only after receiving authorization to complete the work from the Authority.  If a drill rig is required to replace or abandon a well a separate estimate will be prepared.

Task 7 - Retest Event (if needed)

In the event that one or more of the wells needs to be retested due to the exceedance of a concentration limit, costs for a retesting event are included.  These costs are based on a one-day sampling event and a lump sum for analytical costs.  If a retest event is required, it will be billed on a time and expense basis only after receiving authorization from the Authority.

Cost Estimate

A cost estimate of $173,756 for all the above-described services is included in Table 4.  Costs for Task 1 through 5 only are $169,021, which assumes no well repairs (Task 6), or no retest events (Task 7) were needed throughout the year.  With the COC testing described in Task 2 were eliminated the cost would be reduced to approximately $149,021. If the special leachate testing described in Tasks 2 and 5 were eliminated the cost would be reduced to approximately $118,000, which is similar to last year’s estimate.

If you have any questions or need additional information, please do not hesitate to call.

Sincerely,

EMCON/OWT

| Charles S. Metzinger Project Manager | J. C. Isham Geology Manager |
| --- | --- |

Enclosures:	Table 1 - Monitoring Network
Table 2 - Analytical Parameters and Laboratory Methods as required by 
	the ACSL’s WDR/MRP
Table 3 - Analytical Parameters and Laboratory Methods as required by 
	the VSFCD
Table 4 - Proposed Cost Estimate

Table 1

Monitoring Network

| Monitoring Points to be Sampled Quarterly (unless noted) |
| --- |
| G-1* | G-6AR | G-10 | S-1 [1] | Leachate truck [2] |
| G-2* | G-7 | G-2D | S-2 [1] |  |
| G-3A [1] | G-8 [1] | GW-4 |  |  |
| G-4 | G-9 | GW-6 |  |  |
| [1] Includes semiannual sampling (first and third quarters) for semi-VOCs. [2] Analytical sampling as required by VSFCD (see Table 3). |
| Wells Included in the Quarterly Water Level Survey |
| G-1 | G-10 | GR-1** | GR-9** | approx. 70 gas extraction wells |
| G-2 | G-12 | GR-2** | GR-10** | L-1 to L-6, L-8 to L-20, and L-22 to L-35 |
| G-3A | G-1D | GR-3** | GR-11** | EW-4, 7, 9, 11, 13, 16, 17, 18, 23, 27, and 29 |
| G-4 | G-2D | GR-4** | GR-12** | GS-2, 7, 13, 18, 24, 25, 29, 37, 46, 48, 58, 60, 68, 69, 71, 73, 74, 80, 83, 85, 86, and 89 |
| G-6AR | G-3D | GR-5** | GR-13** |  |
| G-7 | GW-2 | GR-6** | GR-14** |  |
| G-8 | GW-4 | GR-7** |  |  |
| G-9 | GW-6 | GR-8** |  |  |
| *Wells require overnight recharge prior to sampling. **Leachate wells (GR, L, EW, and GS series wells). G series wells monitor the first-encountered water-bearing zone in the Bay Mud. GW series wells monitor sand units within the Bay Mud. |

Table 2

Analytical Parameters and Laboratory Methods
as required by the ACSL’s WDR/MRP

| Analytical Parameters | Analytical Method |
| --- | --- |
| COCs (next event - year 2006) |  |
| Semi-VOCs | USEPA Method 8270 |
| Organochlorine Pesticides and polychlorinated byphenyls (PCBs) | USEPA Method 8080 |
| Chlorinated Herbicides | USEPA Method 8150 |
| Chloride | USEPA Method 300.0 |
| Nitrate + Nitrite as Nitrogen | USEPA Method 353.2 |
| Total Kjeldahl Nitrogen | USEPA Method 351.4 |
| Total Organic Carbon | USEPA Method 415.1 |
| Sulfide | USEPA Method 376.1 |
| 26 ICAP Metals | USEPA Method 6000 and 7000 Series |
| Cyanide | USEPA Method 335.2 |
| Total Dissolved Solids | USEPA Method 160.1 |
| Organophosphorus Pesticides | USEPA Method 8140 |
| Monitoring Parameters for Groundwater and Surface Water |
| Semi-VOCs [1] | USEPA Method 8270 |
| VOCs [2] | USEPA Method 8260 |
| Arsenic | USEPA Method 7060 |
| Cadmium | USEPA Method 6010 |
| Chromium | USEPA Method 6010 |
| Copper | USEPA Method 6010 |
| Lead | USEPA Method 7421 |
| Nickel | USEPA Method 6010 |
| Turbidity [3] | Field Meter |
| pH [3] Electrical Conductivity [3] | Field Meter |
|  | Field Meter |
| Total Dissolved Solids | USEPA Method 106.1 |
| [1] Semiannual monitoring (first and third quarters) for G-3A, G-8, S-1 and S-2. [2] VOC analysis to include Methyl/Tert/Butyl Ether. [3] Field measurement. |

Table 3

Vallejo Sanitation and Flood Control District Required Analyses and Laboratory Methods

| Monitoring Parameters | Analytical Method* | Maximum Reporting Limits (mg/L)1 |
| --- | --- | --- |
| Arsenic | USEPA Method 206.2 | 0.004 |
| Beryllium | USEPA Method 210.1/210.2 | 0.001 |
| Cadmium | USEPA Method 213.1/213.2 | 0.002 |
| Chromium, Total | USEPA Method 218.1/218.2 | 0.01 |
| Copper | USEPA Method 220.1/220.2 | 0.05 |
| Lead | USEPA Method 239.1/239.2 | 0.05 |
| Mercury | USEPA Method 245.1/245.2 | 0.001 |
| Nickel | USEPA Method 249.1/249.2 | 0.05 |
| Selenium | USEPA Method 270.3 | 0.002 |
| Silver | USEPA Method 272.1/272.2 | 0.1 |
| Zinc | USEPA Method 289.1/289.2 | 0.1 |
| Total Phenols | USEPA Method 420.1/420.2 | 0.2 |
| Total Cyanide | USEPA Method 335.2 | 0.04 |
| Petroleum Based Oil and Grease | USEPA Method 413.1 | 10 |
| Total Identifiable Chlorinated Hydrocarbons (Organochlorine Pesticides and PCBs) | USEPA Method 608 | - - - |
| pH [2] | USEPA Method 150.1 | - - - |
| 5-Day Biochemical Oxygen Demand | USEPA Method 405.1 | 5 |
| Total Suspended Solids | USEPA Method 106.2 | 5 |
| These parameters will be analyzed quarterly for the leachate truck. [1] As required by the VSFCD [2] Will also be measured in the field *Other methods can be used to obtain the VSFCD Maximum Reporting Limits. |