November 2009

MANAGER'S REPORT

The following is a brief summary of activities related to the Authority during the last month, including but not limited to, the following items:

Administrative Items

I attended the Airport Land Use Commission meeting of October 7, 2009.  The Commission determined that a City of American Canyon General Plan amendment and pre-zoning of land adjacent to the Authority’s Oat Hill Quarry and at the entrance to American Canyon Sanitary Landfill, was consistent with the Airport Land Use Compatibility Plan.

American Canyon Sanitary Landfill

General preparations for winter rains were performed at the Landfill.  The 2010 Slug Discharge Prevention Plan was submitted to VFCD.

P3 Renewable Energy

Board Member Luce toured the KDV facility in Barcelona, Spain at the end of October. Two consulting firms have been requested to submit proposals on KDV feasibility at the Devlin Road Transfer Station.  Staff is preparing a funding agreement with P3 for the feasibly study.  The funding agreement and the consulting agreement should be ready for Board action on December 3.

Solar Farm at ACSL

Several meetings occurred during the month to help facilitate the solar farm development.

- The Manager and our Landfill consultants met with Green Tech Power Group, LLC to determine if construction and operation of the solar farm would affect the landfill closure and how design measures could minimize impacts.

- A meeting between the LEA and State staff and the Manager and our landfill consultants occurred to discuss potential changes to the landfills “post closure plan”.

- Fortistar staff, operators of the landfill gas electrical generators, were introduced to Green Tech Power Group, LLC to assist in the coordination of these two projects on the same site.

- A meeting will be scheduled to introduce the project concept to the Bay Area Air Quality Management District.

Capital Improvement Projects

- American Canyon Sanitary Landfill  Electrification

No Activity.

- Devlin Road Transfer Station Floor Resurfacing (FY 2010-2011)

No Activity