MANAGER'S REPORT.
Discussion and Possible Action Item: Manager will report on activities related to the Authority.

Devlin Road Transfer Station

Board Member Garcia toured the facility.

Oat Hill Quarry

Supplemental plans requested by requested by the State Office of Mines and Geology showing the reclamation work as constructed have been submitted to the State.  We continue to attend project coordinating meetings for the Oat Hill Master Plan.  The major issues are airport compatibility and water availability.

We have retained the services of an appraiser to place a value on the quarry.

American Canyon Sanitary Landfill

Final Closure work is almost complete.  The State has requested as built plans show the closure work as constructed before the will issue final approvals.  Our consultants are working on the requested information.

No word from FEMA our “Request for Public Assistance” to repair and upgrade levees.

We are working on a plan and estimated cost that would repair levees, cover exposed residual waste on State Land levees and provide public access to the Napa River via Eucalyptus Drive.

Microturbine Project

Mircoturbines have been sent to North Carolina for upgrading by the manufacturer.

Legislation

I attended the local SWANA Chapter’s presentation on priority legislation for the 2006 Legislative Session.  In addition new California Integrated Waste Management Board Member, Patricia Wiggins, spoke during lunch.  Ms Wiggins hopes to have a short term on the Board since she will be running for State Senator.  Her priorities while on the Board will be waste tire cleanup, out of state disposal, and improving cooperation between environmental agencies.

Key Legislations for the Authority for this session are:

- AB 2127 Plescia (R) Hazardous Waste: alkaline batteries

- AB 2271 Koretz (D) Household batteries: recycling

- AB 2296 Montanez (D) Solid waste: landfill post-closure financial assurance

- AB 2449 Levine (D) Recycling: plastic bags

- AB 3001 Pavley (D) Electronic waste: personal computers

- SB 369 Simitian (D) Solid waste: tires

- SB 928 Perata (D) Public resources: solid waste

- SB 1305 Figueroa (D) Medial waste

Other key legislation and a list of all solid waste legislation of interest are attached.